Statement of Work

for

Fabrikam Insurance

Important Notice:

The enclosed material is proprietary to Ingram Micro Holding Corporation. This material is presented for the purpose of evaluating services and may not be disclosed in any manner to anyone other than the addressee and employees or authorized representatives of Customer named here within.

Contents

Right-click to update the Table of Contents.

# About Ingram Micro Holding Corporation

Ingram Micro Holding Corporation is a leading global distributor of information technology products, cloud, software, commerce and fulfillment services, and lifecycle solutions. Founded in 1979 and headquartered in Irvine, California, the company connects vendors with resellers, managed service providers, and other channel partners worldwide. As one of the world's largest technology distributors, Ingram Micro reported approximately $52.6 billion in net sales in fiscal year 2025, employs roughly 23,500 people, and serves more than 161,000 customers globally while expanding digital platform capabilities such as the Xvantage AI-powered B2B experience platform.

# Statement of Work

This Statement of Work (SOW) is entered into by and between Ingram Micro Holding Corporation ("Ingram Micro") and Fabrikam Insurance ("Customer"), as of the date last signed below, the Effective Date, for the purpose of providing certain Ingram Micro Services to Customer. This SOW is subject to the valid, written agreement signed by both parties for the provision of Services, the Agreement.

# Project Overview

## Executive Summary

Fabrikam Insurance, a US property and casualty insurer (home and auto) headquartered in Columbus, Ohio, receives about 18,000 first notice of loss (FNOL) reports per month by phone, e-mail, and web form. Claims intake agents re-key each report into Guidewire ClaimCenter, read the attached police reports, repair estimates, and photos, and check the policy for coverage. Average handling time is 22 minutes per FNOL, and 9% of new claims need rework because of missing or incorrect data. Storm-peak volumes reach 3x normal (up to 1,800 FNOLs per day) and create a 2-day backlog.

Ingram Micro proposes to design, develop, and implement a production-grade generative AI assistant that reads FNOL submissions and their attachments, pre-fills a draft claim in Guidewire ClaimCenter, and leaves every approval decision with the intake agent. The engagement will:

Read FNOL e-mails, web-form submissions, and phone transcripts, together with attachments (PDF, images, Word)

Extract 32 FNOL fields, including claimant, policy number, loss date, location, cause of loss, vehicles or property, injuries, and third parties, with a confidence score per field

Check coverage against the policy wording (about 1,400 PDF documents across 6 product lines) using Retrieval Augmented Generation (RAG), with citations to the clauses relied upon

Pre-fill a draft claim in Guidewire ClaimCenter through its REST (Cloud API) interface, with human approval by an intake agent before any claim is created

Flag missing information and draft a follow-up e-mail to the claimant in English or Spanish

Detect and redact PII in application logs, keeping all data within the US (us-east-2)

Give intake supervisors a dashboard of volume, handling time, extraction accuracy, and approval rate

Scale to absorb 3x storm-peak volumes without a backlog

The engagement targets the following outcomes:

Average FNOL handling time reduced from 22 minutes to under 8 minutes

Claim rework reduced from 9% to under 3%

Field extraction accuracy of at least 95% on an agreed test set of 500 historical FNOLs

3x storm-peak volumes absorbed without a backlog

The pilot starts with the auto claims team (40 intake agents). Home claims follow after the pilot is accepted.

# Proposed Solution - Intelligent AI Platform

Ingram Micro will deliver an intelligent FNOL assistant on AWS that automates the capture, extraction, and coverage review of first notice of loss reports. The assistant proposes and the intake agent approves. It supports high-volume intake with low latency and resilient storm-peak handling.

The solution combines model orchestration, document extraction, policy retrieval, and governed integration with Guidewire ClaimCenter, so Fabrikam's claims teams can deploy, monitor, and improve AI-assisted intake safely.

Key Capabilities:

Multichannel and bilingual support:

Phase 1 covers FNOL e-mails, web-form submissions, and phone transcripts produced by the contact centre, for the auto claims pilot

English and Spanish are supported for follow-up e-mail drafts (Spanish is used in about 18% of FNOLs)

Home claims are targeted for the phase that follows pilot acceptance

AI-driven extraction: Extraction of 32 FNOL fields from submissions and attachments, with a confidence score per field so agents can focus review on low-confidence values

Coverage check with citations: Retrieval over the policy wording documents, with the clause relied upon cited to the intake agent

Systems integration workflow: Draft claims pushed securely into Guidewire ClaimCenter through the Cloud API only after the intake agent approves them

Accuracy and compliance: Human approval before any claim is created, a complete audit trail of review decisions, PII redaction in application logs, and SOC 2 Type II aligned controls

Supervisor dashboard: Live insights on volume, handling time, extraction accuracy, and approval rate

Business Benefits:

Lower cost per FNOL by removing manual re-keying, which accounts for about 14 of the current 22 minutes

Elastic capacity during storm peaks, avoiding multi-day backlogs and overtime

Fewer reworked claims through consistent capture of policy number, loss location, and third-party details, the top causes of rework today

Faster, language-appropriate follow-ups for Spanish-speaking claimants

Clear tracking of every FNOL, review decision, and outcome for compliance and reporting

Better use of senior adjusters by surfacing coverage citations and routing only complex cases to them

The following table summarizes the capabilities included in this engagement.

| Feature | Description | Phase |
| --- | --- | --- |
| FNOL Intake | Receive FNOLs from e-mail, the web form, and contact-centre phone transcripts through a secured intake API. | Phase-1 |
| Attachment Processing | Process police reports (PDF), repair estimates (PDF/Word), and up to 10 photos per claim, storing the originals in encrypted storage. | Phase-1 |
| Field Extraction | Extract 32 FNOL fields with a confidence score per field. | Phase-1 |
| Coverage Check | Retrieve relevant policy wording and provide a coverage assessment with citations. | Phase-1 |
| Draft Claim Creation | Pre-fill a draft claim in Guidewire ClaimCenter through the Cloud API. | Phase-1 |
| Human Approval | Review UI where the intake agent edits, approves, or rejects each draft; no claim is created without approval. | Phase-1 |
| Missing Information Follow-up | Flag missing information and draft a follow-up e-mail in English or Spanish. | Phase-1 |
| Supervisor Dashboard | Volume, handling time, extraction accuracy, and approval rate. | Phase-1 |
| PII Redaction in Logs | Detect and redact PII in application logs. | Phase-1 |
| Home Claims Extension | Extend the assistant to home claims after pilot acceptance. | Phase-2 |

## High Level Architecture Diagram

Architecture Diagram

## AWS Architecture Design Overview

The architecture delivers enterprise-grade automation by combining document extraction, generative models, policy retrieval, and secure integration patterns. Components are selected to meet Fabrikam's requirements for latency, accuracy, and data residency. All components are deployed in AWS region us-east-2 (Ohio), and no customer data is used for model training.

The AWS-based design leverages:

Amazon Bedrock with Claude models for field extraction, coverage reasoning, and follow-up e-mail drafting

Amazon Bedrock AgentCore (Runtime) to host the FNOL agent

Amazon Bedrock Knowledge Bases, backed by Amazon OpenSearch Serverless (vector store), for RAG over the policy wording documents

Amazon Textract for text and form extraction from PDF and image attachments

Amazon Comprehend for PII detection and redaction in application logs

AWS Lambda for intake, orchestration, and ClaimCenter integration functions

Amazon API Gateway for the review UI and web-form APIs

Amazon S3 for encrypted storage of attachments and policy documents

Amazon DynamoDB for FNOL state, review decisions, and the audit trail

Amazon Cognito for federated sign-in with Microsoft Entra ID

Amazon CloudWatch for logs, metrics, alarms, and the supervisor dashboard

Encryption at rest (KMS) and in transit (TLS 1.2+)

### System Components

Experience Layer:

Review UI for intake agents (the pilot starts with 40 auto claims agents) to inspect extracted fields, confidence scores, coverage citations, and the drafted follow-up e-mail, and to approve, edit, or reject each draft claim

Supervisor dashboard showing volume, handling time, extraction accuracy, and approval rate

Single sign-on for intake agents and supervisors using Fabrikam's Microsoft Entra ID, federated through Amazon Cognito

API and Integration Layer:

Amazon API Gateway exposing the secured intake API for the web form, the review UI, and e-mail and phone-transcript submissions

AWS Lambda functions for intake, orchestration, and integration with the Guidewire ClaimCenter 10 Cloud API for draft claim creation

Authentication and access control for all backend integrations

AI Processing Pipeline:

FNOL agent running on Amazon Bedrock AgentCore (Runtime), invoked by AWS Lambda orchestration

Typical flow: input capture (e-mail, web form, or phone transcript) → attachment extraction → field extraction with confidence scores → policy retrieval and coverage check with citations → missing-information check → draft claim and follow-up e-mail

Claude models on Amazon Bedrock for extraction, coverage reasoning, and e-mail drafts in English and Spanish

Amazon Textract for PDF and image attachments, and Amazon Bedrock Knowledge Bases for retrieval over about 1,400 policy wording PDFs across 6 product lines

Data Management Layer:

Amazon S3 for attachments and policy wording documents

Amazon DynamoDB for FNOL state, review decisions, and the audit trail

Amazon OpenSearch Serverless as the vector store for the knowledge base

Amazon CloudWatch for logs, metrics, and alarms, with PII redacted by Amazon Comprehend

### Interaction Flow Processing

Inbound FNOL processing:

An FNOL arrives by e-mail (shared mailbox), web form, or phone transcript (55% phone, 30% e-mail, 15% web form) and is submitted to the intake API

The FNOL agent extracts the 32 fields from the submission and attachments and assigns a confidence score to each field

The agent retrieves the relevant policy wording, assesses coverage, and cites the clauses relied upon

Missing or low-confidence information is flagged, and a follow-up e-mail is drafted in the claimant's language (English or Spanish)

The draft claim is presented in the review UI, and the intake agent reviews it and approves

Only on approval is the draft claim created in Guidewire ClaimCenter through the Cloud API, and the decision is recorded in the audit trail

### Technical Enhancements

Document Handling:

Text and form extraction from police reports, repair estimates, and photos

Handling of up to 10 photos per claim

The approach for Word-format attachments will be confirmed during the design workshops

Context Handling:

Per-field confidence scoring so low-confidence values are highlighted for agent review

Missing-information detection that targets the most frequent causes of rework: wrong policy number, missing loss location, and missing third-party details

Multilingual and Adaptive:

Language detection and selection of English or Spanish for follow-up e-mail drafts

Policy wording knowledge base refreshed on Fabrikam's quarterly policy update cycle

# Scope of Work – Technical Project Plan - AI Solution

## Project Kick-Off

Initial planning and design workshops will be conducted to define the scope of the AI implementation within Fabrikam Insurance. These workshops will focus on:

Understanding the auto claims pilot use case, FNOL scenarios, and success metrics (handling time, rework rate, extraction accuracy, and storm-peak capacity)

Assessing readiness of the Guidewire ClaimCenter 10 Cloud API sandbox, the contact-centre transcript feed, the shared mailbox, and the Microsoft Entra ID tenant

Confirming the 32-field FNOL list, the integration approach for e-mail and phone-transcript submission, and the handling of Word-format attachments

Establishing detailed tasks with clearly defined milestones

Refining the solution flow based on the discovery sessions

Deliverables:

Project charter and timeline

Detailed requirements document

Technical infrastructure assessment report

## Identification of Generative AI Use Cases

Ingram Micro will work closely with Fabrikam to confirm the generative AI use cases within the claims intake domain. This will involve:

Stakeholder Interviews: Engaging Claims Operations, Enterprise Architecture, Claims Intake, and Information Security leaders to capture challenges and priorities

Process Analysis: Reviewing the current intake process, the FNOL field list, and the top rework causes to confirm automation opportunities

Pilot Design: Running the auto claims pilot with 40 intake agents against agreed success criteria before roll-out to home claims

Feasibility Study: Mapping candidates to priority and implementation phase, including the home claims extension

## Generative AI Readiness

Ingram Micro will assess Fabrikam's readiness for AI deployment across:

Data Infrastructure: Quality, availability, and governance of the ClaimCenter Cloud API, the policy wording documents, the phone transcripts, and the e-mail and web-form channels

Technical Expertise: In-house AI, integration, and cloud capabilities

Organizational Readiness: Intake agent and supervisor support and change management readiness for the review-and-approve workflow

Strategic Alignment: Mapping AI adoption with claims operations and customer experience strategy

Compliance & Governance: Evaluation of data privacy, US data residency (us-east-2), SOC 2 Type II controls, and the requirement that no customer data is used for model training

## AI System Design and Development

### Core Agent Development

Workflow and Prompt Design

Design the FNOL extraction, coverage check, and missing-information workflows for the auto claims pilot

Create prompts for extraction of the 32 FNOL fields with per-field confidence scores

Create prompts for coverage reasoning with citations to policy wording, and for follow-up e-mail drafts in English and Spanish

Response handling for incomplete submissions, low-confidence fields, and unclear inputs

AI Model Integration

Configure access to Claude models on Amazon Bedrock for extraction, coverage reasoning, and e-mail drafting

Build and run the FNOL agent on Amazon Bedrock AgentCore (Runtime)

Ingest the policy wording documents into Amazon Bedrock Knowledge Bases, backed by Amazon OpenSearch Serverless (vector store), and document the refresh process for quarterly policy updates

Tune prompts and parameters for accurate, on-policy responses against the 500-FNOL test set

Document Processing

Configure Amazon Textract for text and form extraction from PDF and image attachments (police reports, repair estimates, and photos)

### System Integration

Enterprise Integration

Integrate with the Guidewire ClaimCenter 10 Cloud API to create draft claims, only after intake-agent approval

Integrate the intake channels (shared-mailbox e-mail, web form, and contact-centre phone transcripts) with the intake API, using an integration approach confirmed with Fabrikam during design

Implement federated sign-in with Microsoft Entra ID through Amazon Cognito

Implement safe data transfer and synchronization protocols

Frontend Development

Build the review UI for intake agents to review, edit, approve, or reject draft claims, with confidence scores, coverage citations, and the drafted follow-up e-mail

Build the supervisor dashboard in Amazon CloudWatch showing volume, handling time, extraction accuracy, and approval rate

### Infrastructure Setup

The following AWS services are in scope and will be deployed in us-east-2:

Amazon Bedrock (Claude models for extraction, coverage reasoning, and e-mail drafts)

Amazon Bedrock AgentCore (Runtime for the FNOL agent)

Amazon Bedrock Knowledge Bases (RAG over the policy wording documents)

Amazon OpenSearch Serverless (vector store for the knowledge base)

Amazon Textract (text and form extraction from PDF and image attachments)

Amazon Comprehend (PII detection and redaction in logs)

AWS Lambda (intake, orchestration, and ClaimCenter integration functions)

Amazon API Gateway (API for the review UI and the web form)

Amazon S3 (attachments and policy document storage)

Amazon DynamoDB (FNOL state, review decisions, and audit trail)

Amazon Cognito (federated sign-in with Microsoft Entra ID)

Amazon CloudWatch (logs, metrics, alarms, and the supervisor dashboard)

Server and API Configuration

Deploy API services for the review UI, web form, and intake handling

Configure auto-scaling to support 1,800 FNOLs per day at storm peak

Implement role-based access control and monitoring, with CloudWatch alarms for availability and pipeline health

Data Storage and Management

Configure encrypted storage (KMS at rest, TLS 1.2+ in transit) for attachments, policy documents, and operational data

Use Amazon DynamoDB for FNOL state, review decisions, and the audit trail

Implement PII detection and redaction in application logs using Amazon Comprehend

Implement data retention, backup, and recovery policies as agreed with Fabrikam

## Delivery Methodology

Ingram Micro utilizes an agile project management methodology to ensure Customer has continuous visibility into project progress. A Delivery Manager will be assigned and will be the primary point of contact for all project-related updates and issue resolution. Weekly progress meetings will be held to review milestones and align expectations. Customer will have access to project management tools to monitor progress, track issues, view backlogs, and follow sprint activities in real time, enabling proactive communication throughout the engagement.

## Testing & Validation

Validation and Performance: Ingram Micro will perform functional, integration, performance, and load testing to verify:

All FNOL extraction, coverage check, and follow-up workflows within scope

Draft claim creation and synchronization with Guidewire ClaimCenter (sandbox), including enforcement of human approval before any claim is created

Field extraction accuracy against the agreed test set of 500 historical FNOLs, targeting at least 95%

Citation of policy wording in coverage checks

Follow-up e-mail drafts in English and Spanish

A draft claim ready in under 2 minutes for 95% of FNOLs

Handling of 1,800 FNOLs per day at storm peak

99.9% availability during business hours

Customer will participate in ongoing testing cycles, including user acceptance testing with the auto claims intake team, and provide feedback for refinements.

Security Assessments: Ingram Micro will validate secure data handling, access controls, PII redaction in logs, encryption at rest and in transit, US data residency, Microsoft Entra ID single sign-on, and regulatory alignment, and will conduct vulnerability assessments to ensure a well-architected, compliant solution.

Model Quality: Testing will verify behaviour against the agreed 500-FNOL test set. Further improvement beyond the default capabilities of the chosen models may require additional tuning or data work in future phases.

## Documentation & Knowledge Transfer

Comprehensive documentation will be provided, covering the AI solution architecture, integration diagrams, and detailed operational guidelines for Customer personnel. This documentation will also include troubleshooting steps and best practices to ensure optimal performance.

Documentation deliverables will include:

System architecture documentation

Deployment and configuration guides

User manuals for intake agents and supervisors (review UI and dashboard)

Troubleshooting guides and FAQs

API documentation for integrations, including the ClaimCenter integration

Guide to refreshing the policy wording knowledge base on the quarterly update cycle

Hands-on knowledge transfer sessions will be conducted throughout the project lifecycle, culminating in a comprehensive workshop before final deployment. These sessions will focus on:

System administration and management

Monitoring and troubleshooting

Performance optimization

Ongoing maintenance procedures

## Project Success Criteria

The project will be deemed successful upon:

Functionality: The FNOL assistant extracts the 32 fields, performs coverage checks with citations, drafts follow-up e-mails in English and Spanish, and pre-fills draft claims in ClaimCenter, validated by Customer during UAT

System Performance:

Field extraction accuracy of at least 95% on the agreed test set of 500 historical FNOLs

Draft claim ready in under 2 minutes for 95% of FNOLs

Handles 1,800 FNOLs per day at storm peak (3x normal volume) without a backlog

99.9% availability during business hours

Model behaviour is understood to reflect the default capabilities of the Claude models selected unless additional tuning is in scope

Integration: Successfully integrates with Guidewire ClaimCenter 10 (Cloud API), Microsoft Entra ID, and the intake channels listed in this SOW, with no claim created without intake-agent approval

User Experience: Intake agents and supervisors in the auto claims pilot can review, approve, and monitor FNOLs through the review UI and dashboard

Business Impact: Demonstrates average FNOL handling time under 8 minutes (from 22 minutes) and claim rework under 3% (from 9%) in the auto claims pilot, measured against the baselines agreed at kick-off

Security and Compliance: Data remains in us-east-2, PII is redacted in application logs, and no customer data is used for model training

Knowledge Transfer: Successful completion of training sessions and documentation handover, enabling Customer's team to operate and maintain the system

## Assumptions

It is assumed that Customer will provide:

A Guidewire ClaimCenter sandbox with Cloud API access by week 2 of the project

Access to the contact-centre phone transcripts (the contact centre already produces text transcripts of phone FNOLs), the shared mailbox and web-form submissions, and the policy wording documents (about 1,400 PDFs across 6 product lines)

500 labelled historical FNOLs for the test set, available in time for the accuracy evaluation

Sample FNOLs and attachments, the 32-field FNOL list, and current follow-up e-mail templates for design, tuning, and testing

Access to Fabrikam's Microsoft Entra ID tenant to configure single sign-on

Dedicated resources to collaborate with Ingram Micro during the project (Business SMEs, Technical POCs)

It is also assumed that:

Existing infrastructure can support the integration requirements described in this SOW

The 10-week delivery schedule starts on 11 January 2027 and covers the auto claims pilot with 40 intake agents. The home claims extension follows acceptance of the pilot, and any additional effort or timeline for it will be agreed through a change request

Average volume is 18,000 FNOLs per month, with storm peaks of 3x normal volume a few days per month

The AWS run-rate estimate uses on-demand pricing in us-east-2 as of October 2026

The project scope is limited to the AI use cases described in this SOW only. Any additional features, use cases, or integrations beyond the defined scope will require a formal change request at additional applicable cost.

## Design Considerations

Scalability: Designed for horizontal scaling to support 18,000 FNOLs per month and 1,800 FNOLs per day at storm peak

Resilience: Automated failover and redundancy to maintain 99.9% availability during business hours

Extensibility: Architecture enables the planned extension to home claims and future enhancements

Security: Encryption at rest (KMS) and in transit (TLS 1.2+), secured IAM roles, single sign-on with Microsoft Entra ID, and strict access control for sensitive claimant data

Observability: Comprehensive logging, monitoring, and alerting in Amazon CloudWatch, with PII redacted from logs

AI Safety: Human approval before any claim is created, per-field confidence scores, policy citations for coverage checks, and a complete audit trail of review decisions

Data Residency and Privacy: All data stays in the US (us-east-2), SOC 2 Type II controls apply, and no customer data is used for model training

Cost Optimization: AWS-native services optimized for efficient use of compute and storage resources

## Customer Dependency

Customer to provide Ingram Micro with access to necessary personnel, documentation, and systems to enable successful execution of the project

Customer to share workflows, diagrams, FNOL field lists, templates, and sample data to support design and validation

Designated personnel will be made available, including an executive sponsor with decision-making authority (Laura Chen, VP Claims Operations), technical points of contact for existing systems (Marcus Reid, Director, Enterprise Architecture), subject matter experts for claims intake (Elena Torres, Claims Intake Manager), a security point of contact (Sam Patel, Information Security Officer), and intake agents for testing and validation

Customer to provision the ClaimCenter sandbox with Cloud API access by week 2, make the 500 labelled historical FNOLs available for the test set, and confirm the mechanism for delivering shared-mailbox e-mails and phone transcripts to the intake API

Customer will ensure timely engagement, including review and feedback on deliverables within 5 business days, responses to inquiries within 2 business days, and participation in scheduled meetings, workshops, and milestone approvals. Any delays in providing these dependencies may impact project timelines or require scope adjustments

## RACI Matrix

| Phases/ Tasks/Activities | Responsible | Accountable | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Project Kick-off | Ingram Micro | Ingram Micro | Customer | Customer |
| Requirements Gathering | Ingram Micro | Ingram Micro | Customer | Customer |
| Architecture Design | Ingram Micro | Ingram Micro | Customer | Customer |
| AI Solution Development | Ingram Micro | Ingram Micro | Customer | Customer |
| System Integration | Ingram Micro | Ingram Micro / Customer | Customer | Customer |
| Deployment | Ingram Micro | Ingram Micro | Customer | Customer |
| Knowledge Transfer | Ingram Micro | Ingram Micro | Customer | Customer |

## Out-Of-Scope

The following items are considered out of scope for this project:

Commercial lines, fraud scoring, and payments

Home claims roll-out within the 10-week pilot schedule; it follows pilot acceptance and is subject to a change request

Voice, telephony, or speech-to-text services; phone FNOLs are processed from the transcripts the contact centre already produces

Modifications to Guidewire ClaimCenter beyond draft claim creation through the Cloud API

Integration with the policy administration system or any other system not explicitly listed in this SOW

Automated claim creation without intake-agent approval, and automated sending of follow-up e-mails without intake-agent review

Training or fine-tuning of models on Customer data

Guaranteed model accuracy beyond the default capabilities of the chosen models, other than the agreed 95% target on the 500-FNOL test set

Languages, channels, or regions not explicitly listed for Phase-1 (English and Spanish; e-mail, web form, and phone transcripts; US us-east-2 only)

Advanced analytics and BI dashboards beyond the supervisor dashboard included in scope

Physical deployment of on-premises infrastructure

Operational use cases outside the workflows described in this SOW

In case of a scope change, it will be documented as a change request. This change request will undergo an approval process involving the technical team, project managers, and finance. Implementation will only commence after the change request form is signed off by Customer and Ingram Micro. Updated timelines and costs, as detailed in the approved change request, will be communicated to all relevant stakeholders.

## Standard Business Needs

Ingram Micro shall not be held responsible for delays or non-delivery resulting from unforeseen circumstances beyond its reasonable control. This includes, but is not limited to, acts of God, war, strikes, civil unrest, fire, government actions, and transportation disruptions.

Standard Non-Compete, Non-Solicitation and No-Hire clauses of Ingram Micro are applicable.

Working Hours: Ingram Micro works on all weekdays except for any public/regional holidays. Usual operating hours of the Ingram Micro team would be from 9.00 AM to 6.00 PM IST.

# Schedule I: Estimated Project Schedule

The 10-week engagement starts on 11 January 2027.

Week 1: Planning and Design – Initiate the project with stakeholder interviews, requirements gathering, confirmation of the 32-field FNOL list, architecture design, and workflow planning for the auto claims pilot.

Weeks 2–5: Development – Build the core AI system including Amazon Bedrock model integration, the FNOL agent on Amazon Bedrock AgentCore (Runtime), the policy knowledge base, Amazon Textract attachment processing, Amazon Cognito single sign-on with Microsoft Entra ID, the review UI, the supervisor dashboard, and the Guidewire ClaimCenter integration (sandbox available by week 2), and conduct initial system testing.

Weeks 6–7: Testing and Optimization – Perform end-to-end testing, evaluate extraction accuracy on the 500-FNOL test set, run storm-peak load testing, complete security validation, optimize quality and performance, finalize documentation, and conduct user acceptance and knowledge transfer sessions.

Weeks 8–9: Deployment and Stabilization – Deploy the solution to the auto claims pilot team (40 intake agents), monitor performance on the supervisor dashboard, and fine-tune the system.

Week 10: Handover – Deliver final documentation, conduct the closing knowledge transfer workshop, review pilot results against the success criteria, and complete project handover. The home claims extension follows acceptance of the pilot.

# Pricing

Pricing has two components: a one-time fixed-price delivery fee for the engagement, and the recurring AWS run-rate to operate the solution once live. The one-time fee covers design, build, integration, testing, and handover, and is stated as a fixed price for the agreed scope. The recurring run-rate is the ongoing monthly AWS operating cost and is summarized below, with the annual run-rate equal to the monthly run-rate times twelve.

| Item | Amount |
| --- | --- |
| One-time delivery (fixed price) | USD 190,000 |
| Monthly AWS run-rate | USD 8,500 |
| Annual AWS run-rate | USD 102,000 |

The monthly AWS run-rate comprises the following estimated line items, based on on-demand pricing in us-east-2 (October 2026), an average of 18,000 FNOLs per month, and storm peaks of 3x normal volume a few days per month.

| AWS Service | Monthly Estimate |
| --- | --- |
| Amazon Bedrock (Claude) | USD 4,200 |
| Amazon Bedrock AgentCore Runtime | USD 650 |
| Amazon OpenSearch Serverless | USD 1,400 |
| Amazon Textract | USD 1,100 |
| Amazon Comprehend | USD 300 |
| AWS Lambda and Amazon API Gateway | USD 250 |
| Amazon S3 | USD 120 |
| Amazon DynamoDB | USD 180 |
| Amazon CloudWatch | USD 200 |
| Amazon Cognito | USD 100 |
| Total monthly AWS run-rate | USD 8,500 |

# Acceptance and Authorization

IN WITNESS WHEREOF, the parties below have executed this Statement of Work as of the latest of the signature dates recorded below.

| For Fabrikam Insurance | For Ingram Micro Holding Corporation |
| --- | --- |
| Signature: ____________________ | Signature: ____________________ |
| Name: | Name: |
| Title: | Title: |
| Date: | Date: |